## Slide 1: Advanced Control of Robotic Surface Treatments
RPI: John Wen, Glenn Saunders, William Lawler, Shuyang Chen, Alex Elias
UTRC: Abhijit Chakraborty, Mike Klecka
08/16/2019

## Slide 2
Agenda
  Project update: RPI subcontract under review (almost done!)
  Testbed update : Mike will send Glenn used rollers
  FEM: Looking into getting the Abaqus license
  RobotStudio simulation (ABB Robot forward dynamics approximation by MNN, Cognibotics algorithm)
  Cognibotics: 11am on Monday (same gotomeeting number)
  Cara meeting next Thursday (john not available)? Ask for NCE!!! We can try to make up ground.

## Slide 3
Project Repository
https://github.com/rpiRobotics/ARM-18-01-UTRC-Robotic-Burnishing-Polishing/tree/master/Literature
Literature
Meeting
Simulation
Experiments
Testbed (BOM)?
Software?

## Slide 4
Next Meeting
  Software
    William will look at ROS-EGM and compare with RPI version. Contribute our version to the ROS repository.
  Testbed
  FEM:
    UTRC will provide time history of force and deformation (high/med/low, 9 runs, rolling force, penetration, residue stress, will take about a week - expect in 2 weeks). Ultimate goal: build an empirical model.
  Motion/force ILC testing in RobotStudio simulation